# Monthly Progress Report

To: Data Governance Lead
From: Santhosh Saravanan
Date: April 25, 2026

## Overall Registration Progress

As on date, 25 Metadata Submissions have been received from 20 departments, of which

- 14 (56%) submissions have passed quality checks and are approved

- 11 (44%) submissions have failed quality checks and revised submissions are awaited

## Key compliance Issues

- Missing Data Owner Name:  4 submissions have not mentioned data owner name. However, data owner designation is available for all submissions. This raises the possibility that the position is vacant. Necessary instructions regarding who will hold ‘data ownership’ during such scenarios needs to be devised and issued.

- DPDPA Compliance: 4 submissions were not in compliance with DPDPA data classification requirements. Issues are present across departments hence refresher training on DAPA Compliance training is recommended for all departments. Some submissions were not classified viz. ‘Public’, ‘Restricted’ and ‘Confidential’. Departments must be urged to finalise data classification for all data submissions.

- Data Validation Errors: There are multiple instances where certain entries in the data submitted are missing or not in compliance with standards. These are not specific but widespread, highlighting need for further training.

## Departments with Unresolved Issue

Some of the departments have not acknowledged our communications seeking revised submissions.

| Department | Days since follow-up |
| --- | --- |
| Basic Education Department | 16 |
| Health Department | 15 |
| Agriculture Department | 14 |
| Energy Department | 12 |
| Home Department | 10 |
| Women & Child Development | 9 |
| Food & Civil Supplies | 7 |
| Labour Department | 5 |

Few of the issues are pending for more than 10 days and require urgent intervention.

## Next Steps

Along with measures to follow-up and obtain responses from the various departments, we can focus on the following measures

- Schedule a refresher training on DPDPA requirements for data stewards from all the departments

- Identify ways to reduce other data quality errors

  - Consider data validation at data entry for various fields

  - Create and share a quick checklist for data stewards to verify before submission

- Follow up with departments that have responded to our email but have not yet shared revised submissions.